HISTORICAL / FROZEN EXPORT — Do not plan from this .docx alone. Current SoT: docs/PROD_READINESS_SEQUENCE.md, docs/session-2026-08-07/ECOSYSTEM_GAP_REGISTER_2026-08-12.md, docs/FEATURES_BY_APP_ROLE.md, docs/DOCS_SOURCE_OF_TRUTH.md. Prefer the sibling .md file.

PegasusX — End-Product Reality Report

Evidence base: live source tree /Users/shakhzod/Desktop/V.O.I.D/pegasusX as of 2026-08-11. Every claim below traces to code, schema, or configuration. File:line references are given so findings can be re-checked. Deleted documentation is not used.

Enterprise program status (proved by gates this session): Phase 0 money-path, Phase 1 money/law, Phase 2 integration, Phase 3 ops truth, Phase 4 autonomy foundations, Phase 5 runtime tenancy — all *-gate-ok on Spanner emulator. Analytics column tenancy wired (analytics-tenancy-gate-ok). This report states what is wired and live vs present but decorative/blocked and what is still absent.

1. Human / Field-Agent Displacement

What the field agent does vs what the code does

Field-agent job

PegasusX coverage today

Evidence

Walk in, present catalog / price

Automated — retailer self-serve browse/catalog/cart

apps/retailer-app-android/.../ui/screens/, apps/retailer-app-desktop/app/(dashboard)/ (catalog, cart)

Take order

Automated — self-serve checkout, incl. multi-supplier split

apps/backend-go/order/unified_checkout.go, order/parent_orders.go

Propose/replenish automatically

Automated (shadow), gated flip — auto-order shadow proposals; place requires evidence + manager + two-person rule

retailer/auto_order.go:15-24,146-178, auto_order_shadow.go, scripts/auto_order_place_flip_check.sh

Negotiate price

Partial — delivery-date negotiation exists; price/RFQ does not

NegotiationProposals (date, not price); RFQ absent

Negotiate credit terms

Not automated for retailer — terms are supplier/admin-set; retailer view is read-only

credit/service.go, creditroutes/routes.go:29,46

Extend credit decision

Automated by policy/status, not a score — terms + aging + DelinquencyCount + CREDIT_HOLD auto-freeze; credit scoring desk was deliberately removed

docs/CREDIT_ECOSYSTEM_BEHAVIOR.md, ar/dunning*.go

Collect payment (cash)

Automated at delivery, human driver still hands cash — PENDING_CASH_COLLECTION → driver collect/confirm

order/state_machine.go:24-71, apps/driver-app-android/.../CashCollectionScreen.kt

Dunning / collections outreach

Automated in-app + off-app SMS/email; WhatsApp absent

ar/dunning_channels.go:19-31, ar/dunning_worker.go

Physical relationship / trust / store visit

Hard human requirement — no code substitutes the visit

—

Automatable today (live code)

• Catalog presentation, order capture, order split across suppliers, delivery + cash capture at the door, AR invoicing, aging, dunning step machine with SMS/email, credit hold enforcement, refunds, payout batching, billing fee invoices.

• Auto-order runs in shadow and is only promotable to place behind evidence + human signoff (place stays off by default).

Hard human requirements (no code path)

• New-account acquisition and pitch (no telesales/agent console; apps/admin-portal and apps/supplier-app-desktop are redirect stubs).

• Credit negotiation dialogue (terms are set, not negotiated).

• Physical cash hand-off (driver still collects; no cash-in-app rail).

• On-shelf merchandising/planogram enforcement.

Trajectory

• Near-term (0–12 mo): hybrid reduction is realistic — routine replenishment (auto-order after evidence) + self-serve ordering + automated dunning remove the *order-taking and follow-up* portion of the agent job. Acquisition and exception handling stay human.

• 3–5 yr: complete field-agent wipe-out is not credible from this codebase. The durable residue is acquisition, credit negotiation, and physical execution. Best case is a small human layer on top of an automated transaction plane; the code is structured exactly that way (shadow → gated place; policy credit, not negotiated credit).

2. Problem Coverage vs Existing Logistics / Planning Software

Problem class

O9 / Kinaxis / Blue Yonder / ERP+WMS

B2B marketplace

PegasusX today

Evidence

Demand forecast / baseline

Strong

None

Wired — baseline per supplier/day/wh/SKU + WAPE/bias/tracking

DemandForecastBaseline, ForecastAccuracyDaily (spanner.ddl:1462,1482)

Safety stock / reorder

Strong

None

Wired (flag) — SS v2 + reorder suggestion worker

replenishment/, SAFETY_STOCK_V2_ENABLED

Demand sensing (weather/promo/payday)

Strong

None

Wired — DemandSignals + DemandAdjustments, tenant-stamped

demand/, 20260819_demand_analytics_supplier_id.ddl

S&OP capacity plan

Strong

None

Wired (foundations) — real CapacityModel; no projection literals

planning/service.go:246,253,297; gate asserts no sku-projection

Route optimization

Strong

None

Partial — OR-Tools service; replicas 1 in SSMR/staging, 0 in prod

services/optimizer-core/, overlays/prod/kustomization.yaml:62-69

WMS (lots/FEFO/pick/cycle)

Strong

None

Wired (flags)

20260806_wms_*.ddl, portal + Android/iOS

Order-to-cash / AR / dunning

ERP-side

Weak

Wired + off-app

ar/, billing/, payout/

Fiscal legal receipt

ERP/local

None

Blocked on EDS — MY_SOLIQ wired; signer is dev-HMAC only

order/fiscal_provider.go, fiscal/signer_env.go:69-70

Product master / match

MDM

Partial

Wired (backend) — GlobalProducts + match queue

globalproducts/

Marketplace RFQ / scorecards / escrow

—

Strong

Absent (Phase 6, decision-gated)

—

Where it falls short: certified optimizer at prod scale, certified GS1 DataMatrix (placeholder ECC200 — gs1/datamatrix.go:48-53), certified EDI/AS2 (Drummond), BI sink, RFQ/scorecards/escrow.

Vertical advantage: the code models the whole chain transactionally — factory supply request → warehouse lot/FEFO pick → dispatch → driver cash → fiscal → AR → payout — with native apps per role. Generic suites integrate these; PegasusX already couples them in one schema and outbox.

3. Alignment with Systems Used by Big Retailers / Suppliers

Integration surface

State

Evidence

Partner auth/keys/scopes

Wired

partner/keys.go, partner/auth.go

Master-data upsert API

Wired, idempotent

partner/masterdata*.go, routes partner/routes.go

Webhooks

Wired — allowlist (13 types), rotate-secret

partner/webhook_events.go:9-23, service.go:316

EDI

Wired — CONTRL/APERAK ACKs, inbound ORDRSP/INVOIC, outbound worker

partner/edi/, partner/edi_inbound.go, edi_outbound.go

Transport

SFTP strict host-key pin (fail-closed); AS2 present

partner/sftp.go:53-77

GS1

GTIN/GLN/SSCC/ZPL wired; DataMatrix placeholder

gs1/

1C / CommerceML

Design + reference converter only (not certified)

docs/COMMERCEML_EXCHANGE.md, scripts/commerceml_import_ref.py

Journals (1C CSV/XML)

Wired; VAT breakout + credit-note legs

partner/export_journals.go

SDK

OpenAPI contract + generator; generated SDK not committed

contracts/partner.openapi.yaml, scripts/gen_partner_sdk.sh, sdk/partner/README.md only

To adopt without re-keying: a big supplier running 1C needs (a) certified ECC200 DataMatrix for UZ/CIS marking, (b) certified AS2/EDIFACT (Drummond), (c) the generated SDK committed/published, (d) bidirectional CommerceML beyond the reference script, and (e) a scripted 5k-SKU reference chain proven on SSMR. Items (a–c) are cert/packaging, not architecture gaps.

4. Existence of a True Unified Platform

No public system combines, in one transactional plane: multi-supplier catalog with a shared product master, cross-supplier checkout that splits into per-supplier child orders, per-role native execution apps (warehouse/driver/payload/factory), policy credit + AR dunning, fiscal receipts, and tenant isolation.

PegasusX’s actual position vs that ideal:

• Multi-supplier cart/split — Wired (ParentOrders, MULTI_SUPPLIER_CHECKOUT_ENABLED).

• Shared product master — Wired backend (GlobalProducts + match queue); retailer multi-partner UI absent.

• Physical execution roles — Wired (native apps per role; WMS waves/lots/cycle).

• Routine replenishment without humans — present but shadow-gated; place requires 30-day ≥80% acceptance artifact + human flip.

• Tenant isolation — Wired (TenantContext, freeze, outbox SupplierId NOT NULL, rate limits per tenant); two-supplier SSMR IDOR markers previously green; registration reopen is flag-gated.

• Fiscal legality — PEGASUS commercial receipts live; legal Soliq OFD blocked on EDS key.

Net: closest to the ideal in code, but autonomy is deliberately evidence-gated and fiscal/optimizer are not yet production-certified.

5. Per-Role / Per-App / Per-Feature Detail

Legend: Live (wired, gate/test evidence) · Partial (present, incomplete/flag-gated) · Decorative/Broken · Absent.

Retailer (Android / iOS / Desktop)

• Live: catalog, cart, multi-supplier checkout, orders, delivery payment, credit profile (read), POS + sell-through feed, shifts. (retailer-app-android/…/ui/screens, retailer-app-desktop/app/(dashboard)/ 32 pages)

• Partial: auto-order (shadow default; place gated); iOS scheme/dir typo reatilerapp (buildable, sloppy).

• Absent: pitch/telesales surface; credit negotiation.

• Hygiene: retailer-app-desktop has clean.tsx, fix_settings.py debris at app root.

Supplier (portal + apps)

• Live: portal ~70 pages (orders, catalog, pricing + retailer overrides, credit policy/collections, treasury, dispatch, fleet, replenishment, exceptions, integrations); Android + iOS substantial.

• Absent: RFQ / supplier scorecards (Phase 6); negotiation is date-only.

• Decorative: apps/supplier-app-desktop, apps/admin-portal are redirect stubs.

Driver

• Live: manifest, offload review, cash collection, fiscalizing/fiscal-fail handling, offline queue + sync. (driver-app-android/…/CashCollectionScreen.kt, OfflineVerifierScreen.kt; iOS mirror)

• Absent: none structural; cash remains physical.

Payload / Loading

• Live: order checklist, truck sidebar, offline queue, idempotency keys; RN terminal real.

• Maintainability outlier: payload-terminal/App.tsx ~2.5k-line single file.

Factory

• Live: loading bay, transfers, supply requests, payload override, staff/fleet; portal 20 pages.

Warehouse

• Live: dispatch, pick waves, bins/lots FEFO, cycle counts, claims/returns, stock commitments, demand forecast, CRM; Android 109 screens + scanner, iOS 96 files, portal 43 pages.

• Partial: mobile floor execution for some surfaces still routed via transfer actions (no dedicated pick-wave nav).

Admin (platform)

• Live: backend platformadmin tenant lifecycle + audit + PLATFORM_ADMIN role; feature flags with money-flag reason. (platformadmin/, featureflags/, main.go:160, auth/claims.go:20)

• Absent: no dedicated admin console UI (API-only); two-person dual-control for money flags is reason-only today.

Cross-cutting backend (money / integrity / concurrency)

• Order state machine: 18 states, centralized transitions — order/service.go:48-71, state_machine.go:24-71.

• Capture: query-before-capture, idempotent — payment/service.go:658-702; unique idempotency index spanner.ddl:1724.

• Refunds: capped at captured−refunded, reversal legs, fiscal corrective — order/refunds.go:17-45; UQ_Refunds_IdempotencyKey.

• Payouts: batch = captured−refunds−commission, bank-file export only (no live payout rail) — payout/payout.go:14-28.

• Fiscal: env provider PEGASUS/FAKE/GLOBAL_PAY/MY_SOLIQ; misconfig fails closed; Soliq HTTP adapter real; EDS signer dev-only — fiscal/signer_env.go:69-70.

• Outbox: SupplierId NOT NULL + _platform sentinel + fair interleave + backfill — spanner.ddl:640-656, outbox/fair.go:8-23, backfill.go.

• Partial allocation: flag-gated, default off — allocation/service.go:82-91.

Missing / weak features — purpose, why, logic, end-to-end

1. Legal fiscal EDS signing — *Purpose:* close Soliq OFD sales legally. *Why:* current signer is dev-HMAC. *Logic:* pkcs12/E-IMZO sign EHF → submit → poll status → on SUCCESS stamp receipt; on failure FISCAL_FAILED retry. *E2E:* order arrive → awaiting payment → capture → fiscalize → OFD success → completed. *Ref:* fiscal/signer_env.go, order/fiscal.go.

2. Live payout rail — *Purpose:* actually move supplier money. *Why:* today only a bank-file CSV is produced. *Logic:* batch = Σcaptured − Σrefunds − commission; execute via rail with webhook confirm; ledger entries per leg. *Ref:* payout/payout.go.

3. RFQ / supplier scorecards (Phase 6) — *Purpose:* competitive sourcing. *Why:* no price-negotiation path. *Logic:* RFQ → quotes → award; score = fill-rate, OTIF, claim rate. *E2E:* retailer RFQ → supplier quotes → award → order.

4. Certified DataMatrix + AS2/Drummond — *Purpose:* legal marking + certified EDI. *Ref:* gs1/datamatrix.go placeholder.

5. Prod optimizer deploy — *Purpose:* real routing at scale. *Why:* prod replicas = 0, placeholder image. *Ref:* overlays/prod/kustomization.yaml:62-69.

6. Admin console UI + dual-control money flags — *Purpose:* governed operations. *Ref:* platformadmin/ API-only.

7. Committed partner SDK — *Purpose:* no-re-key adoption. *Ref:* sdk/partner/README.md only.

Clearly decorative / broken

• apps/admin-portal/, apps/supplier-app-desktop/ redirect stubs.

• gs1/datamatrix.go self-declared non-certified placeholder.

• sdk/partner/ empty (README only).

• Root/repo debris: refactor*.py, patch_*.py, apps/backend-go/patch_spy*.py, rewrite_factory.patch, warnings.log, mocks/globalpay, nested softwareengineercv-main/ (unrelated CV site).

6. Recommendations

P0 — correctness / legality (block revenue or legality)

1. Procure EDS key; implement pkcs12/E-IMZO signing; prove Soliq sandbox SUCCESS behind FISCAL_PROVIDER=MY_SOLIQ.

2. Owner keys: Global Pay merchant, Twilio/SendGrid/PlayMobile, Firebase SMS/APNs.

3. Apply NOT-NULL/tenancy migrations on live (20260819_outbox_*, 20260819_route_performance_*, 20260819_demand_analytics_*) after backfill confirms zero NULLs.

P1 — structural product truth

4. Live payout rail (replace bank-file export) or document it as the permanent settlement mechanism.

5. Admin console UI for tenant lifecycle + flags with dual-control on money flags.

6. Commit/publish generated partner SDK; certify DataMatrix + AS2.

P2 — planning quality

7. Prod optimizer image + replicas ≥1; chaos-prove fallback (optimizer_source heuristic).

8. Run 30-day shadow soak → produce artifacts/forecast-shadow/acceptance-30d.json → two-person place flip for pilot cohort.

P3 — scale / enterprise (decision-gated Phase 6)

9. RFQ + supplier scorecards + escrow/second gateway only on Phase 1 billing + Phase 4 evidence.

10. BI sink (BigQuery) and certified EDIFACT/1C package.

Scope/architecture

• Keep autonomy evidence-gated (shadow → measured place); do not flip by assertion.

• Delete repo debris (refactor*.py, patch_*.py, mocks/globalpay, nested CV site) and fix the reatilerapp iOS path typo.

• Decide the fate of redirect-stub apps (delete or replace) to stop advertising non-existent surfaces.

*Report generated from the live tree; nothing here is sourced from deleted docs. Gates referenced: money-path-gate, phase1..phase5-gate, analytics-tenancy-gate (all green 2026-08-11 on Spanner emulator).*